## Slide 1: Project Atlas kickoff
Goal: replace the legacy order-tracking spreadsheet with a shared web dashboard
Sponsor: Dana Whitfield (Finance)
Timeline: discovery in May, pilot in July, rollout in September 2026

## Slide 2: Scope for the pilot
Order status for the North and South regions only
Daily import from the ERP export (CSV)
Read-only for Sales; edit rights for Finance

## Slide 3: Team and cadence
Product owner: Marcus Lee
Engineering lead: Priya Raman, two engineers
Weekly demo on Thursdays at 15:00; retro every second Friday

## Slide 4: Risks and open questions
ERP export format is undocumented; sample needed by 2026-05-09
Support team asked for mobile access — out of scope for the pilot
Budget approval pending: 48,000 USD for hosting and licences